# StudyAI

Project Planning

# Project Objectives

Deliver an AI-powered study assistant with authentication, document analysis, quizzes, flashcards, and AI tutoring.

# Work Breakdown Structure

Requirements → Design → Frontend → Backend → AI Integration → Testing → Deployment → Documentation

# Project Schedule

Week 1: Requirements
Week 2: Design
Weeks 3-4: Frontend
Weeks 5-6: Backend
Week 7: AI
Week 8: Testing
Week 9: Deployment
Week 10: Documentation

# Risk Management

API downtime, invalid uploads, schedule delays, security risks; mitigated through validation, retries, and agile planning.

# Resource Planning

VS Code, Python, Node.js, React, Flask, Firebase, Groq API, GitHub.

# Cost Estimation

Development performed using free/open-source tools and free cloud tiers.

# Deliverables

Source code, documentation, deployed application, GitHub repository.

| Milestone | Outcome |
| --- | --- |
| M1 | Requirements Complete |
| M2 | Design Complete |
| M3 | Development Complete |
| M4 | Deployment Complete |